Multi-Tenant SaaS Platform Plan

Contoso Outdoors

Azure Marketplace SaaS Transactable Offer

August 2026

# 1. Platform Requirements Summary

| Dimension | Current State | Target State |
| --- | --- | --- |
| Tenant definition | None — single-tenant, single catalogue | One tenant = one retail brand/storefront |
| Compute | Single App Service B1 | Shared App Service (pooled), scale to stamps |
| Data | Static JSON files on disk | Tenant-isolated (Cosmos DB or Azure SQL) |
| Identity | System-assigned managed identity only | Entra ID B2C for end-users + Entra ID for admins |
| AI/Chat | Chat API stubs (grounded, visual, promptflow) | Per-tenant chat config with usage metering |
| Marketplace | Not listed | SaaS Transactable on Azure Marketplace |
| Regions | Single region | Single-region starter → multi-region |
| Compliance | None specified | SOC 2 readiness recommended |

# 2. Tenant Definition & Business Mapping

A tenant is one retail brand operating a storefront through Contoso Outdoors.

| Concept | Maps To |
| --- | --- |
| Tenant | A retail brand/company (e.g., Alpine Gear Co.) |
| Users | Storefront visitors (anonymous or authenticated shoppers) |
| Tenant admin | Brand owner who manages catalogue, branding, chat config |
| Subscription | Marketplace purchase → creates tenant with a plan |
| Environment | Not per-tenant; managed by ISV (dev/staging/prod) |

# 3. Multitenancy Decision Record

## Isolation Model: Shared Infrastructure / Isolated Data

| Layer | Model | Rationale |
| --- | --- | --- |
| Compute | Shared (pooled) | Low cost; App Service handles routing; rate limiting mitigates noisy neighbor |
| Data | Isolated (partition key) | Cosmos DB with tenantId partition key — logical isolation, shared throughput |
| Static assets | Isolated (per-tenant container) | Product images, manuals, branding assets separated per tenant |
| Identity | Shared Entra ID B2C | Tenant admin mapped via custom claims; shoppers scoped per tenant |
| AI/Chat | Shared Azure OpenAI | Metered per tenant; system prompt customized per catalog |
| Networking | Shared Front Door | Custom domain mapping per tenant; shared WAF rules |

### Tenant Context Propagation

- Request arrives at Front Door — Host header resolves to tenant

- App Service middleware validates tenant, injects tenantId into request context

- API/page handler reads tenantId, queries tenant-scoped data from Cosmos DB

- App Insights logs with tenantId as custom dimension

Tenant ID is derived from authenticated session or host header, never trusted from client input alone. Background jobs receive tenant ID via message metadata, re-validated before processing.

# 4. Staged Execution Plan

## Stage 1: ISV Landing Zone Foundation

| Task | Detail |
| --- | --- |
| Subscription layout | Platform subscription (shared services) + Workload subscription (SaaS app) |
| Management groups | ISV root → Platform, Workloads (dev/prod) |
| RBAC | Least-privilege roles for CI/CD, operators, tenant admins |
| Policy | Enforce HTTPS, TLS 1.2, tagging, allowed regions |
| Networking | Front Door → App Service VNet integration → Private endpoints |
| Monitoring baseline | Log Analytics + App Insights (promote existing setup) |

## Stage 2a: Tenant Isolation Implementation

- Replace static JSON catalogue with Cosmos DB (partition key: tenantId)

- Create Blob Storage with per-tenant containers for images/manuals

- Add tenant routing middleware to Next.js (resolve host → tenantId)

- Implement tenant-scoped API authorization on all chat and product endpoints

## Stage 2b: Tenant Lifecycle Automation

| State | Automation |
| --- | --- |
| PurchaseResolved | Fulfillment API resolves token, creates tenant record |
| Provisioning | Create Cosmos DB tenant partition, blob container, seed config |
| Active | Tenant fully operational, metering active |
| Suspended | Read-only access, metering paused |
| PendingDeletion | 30-day data retention, then purge |

## Stage 2c: Security & Compliance

| Control | Implementation |
| --- | --- |
| Tenant-context validation | Middleware derives tenantId from auth token; never from query param |
| Cross-tenant isolation testing | Automated tests: Tenant A cannot read Tenant B data |
| Secret management | Key Vault per environment; connection strings via managed identity |
| Data encryption | Cosmos DB SSE (platform default) + TLS in transit |
| Audit logging | All tenant lifecycle events + admin actions to Log Analytics |

## Stage 3: SaaS Accelerator & Marketplace

### 3a: SaaS Accelerator Bootstrap

| Component | Purpose |
| --- | --- |
| Landing page (/marketplace/activate) | Resolves purchase token, shows plan details, activates subscription |
| Webhook (/api/marketplace/webhook) | Handles ChangePlan, Suspend, Reinstate, Unsubscribe |
| Admin portal (/admin) | Tenant management, plan overview, usage dashboard |

### 3b: Fulfillment & Metering

| Meter Dimension | Unit | Billing |
| --- | --- | --- |
| ai-chat-queries | Per 1,000 requests | Overage above plan inclusion |
| product-catalogue-size | Per 100 products | Tiered by plan |
| monthly-storefront-visitors | Per 10,000 unique visitors | Overage above plan cap |

### Pricing Plans

| Plan | Base Price | Included | Overage |
| --- | --- | --- | --- |
| Starter | $49/mo | 1 store, 100 products, 1K chat queries | $0.01/query, $5/100 products |
| Pro | $199/mo | 5 stores, 1K products, 10K chat queries | $0.008/query, $3/100 products |
| Enterprise | Custom | Unlimited stores, custom SLA | Negotiated |

### 3c: Marketplace Onboarding

| Gate | Status |
| --- | --- |
| Partner Centre account | ☐ Not started |
| Publisher profile + legal | ☐ Not started |
| Offer created (SaaS Transactable) | ☐ Not started |
| Plans + pricing configured | ☐ Not started |
| Technical config (landing page + webhook) | ☐ Not started |
| Private preview testing | ☐ Not started |
| Certification submission | ☐ Not started |
| Go-live | ☐ Not started |

## Stage 4: Scale & SRE

| Concern | Approach |
| --- | --- |
| SLO | 99.9% availability, p95 response < 500ms |
| Noisy neighbor | Per-tenant rate limiting on chat API; Cosmos DB RU budgets |
| Scaling | App Service autoscale (CPU/memory); Cosmos DB autoscale RU |
| Deployment stamps | Not needed initially; trigger at ~200 tenants or regional expansion |
| Observability | App Insights with tenantId custom dimension; per-tenant dashboards |
| Cost allocation | Tag resources + Cosmos DB RU consumption attributed per tenant |
| DR | Cosmos DB multi-region (when justified); deployment slots for zero-downtime |

# 5. Deployment Blueprint

Track: Single-Region Starter SaaS

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 — Foundation | Week 1–2 | Resource Group, Front Door + WAF, App Service Plan (S1), Key Vault, Log Analytics + App Insights |
| Phase 2 — Data Layer | Week 3–4 | Cosmos DB (serverless/autoscale), Blob Storage + CDN, Tenant registry collection, Data migration: JSON → Cosmos DB |
| Phase 3 — Multi-Tenant App | Week 5–8 | Tenant routing middleware, Per-tenant catalogue API, Per-tenant chat API (metered), Tenant admin portal, Isolation tests |
| Phase 4 — Marketplace | Week 9–12 | Fulfillment API integration, Landing page + webhook, Metering pipeline, Partner Centre submission, Private preview → Go-live |

# 6. Offer Strategy Decision

| Alternative | Verdict | Rationale |
| --- | --- | --- |
| SaaS Transactable | ✅ Selected | ISV-hosted, Microsoft-billed, co-sell eligible |
| Azure Managed Application | ❌ Rejected | Single tenant deploys in customer sub, wrong model |
| Container offer | ❌ Rejected | Customer-hosted, operational burden on customer |
| VM offer | ❌ Rejected | Not applicable to web SaaS |

# 7. Marketplace Readiness Checklist

- Entra ID app registration for Marketplace auth

- Fulfillment API v2 webhook endpoint deployed and reachable

- Landing page resolves purchase token and activates subscription

- Metered billing emits usage events within 24 hours

- Cross-tenant data isolation verified by automated tests

- Privacy policy and terms of use URLs configured

- Support contact and help documentation published

- Private preview tested with at least 2 pilot tenants

- Partner Centre offer passes certification validation

# 8. Day-2 Operations & SRE Control Plan

| Area | Controls |
| --- | --- |
| Tenant onboarding | Automated provisioning via Marketplace webhook; idempotent; < 60s SLA |
| Tenant offboarding | 30-day soft-delete; data export available; purge after retention |
| Incident response | PagerDuty/on-call; per-tenant blast radius assessment; customer comms |
| Deployment | Blue/green via App Service slots; canary via Front Door traffic splitting |
| Capacity planning | Monthly tenant density review; stamp scale-out trigger at ~200 tenants |
| Cost management | Per-tenant cost attribution; monthly margin analysis; plan pricing review |
| Compliance | Quarterly SOC 2 evidence collection; annual penetration testing |